# Cadillacs & Dinosaurs (Pygame) Project Roadmap

## Project Goal

Build a simple, understandable beat-em-up game inspired by Cadillacs and Dinosaurs using Pygame.
Focus on clean architecture, easy-to-read code, incremental milestones, and macOS compatibility.

## Milestone 1 - Core Game Framework (Completed)

Goals:
- Establish game architecture and project structure.
- Create game loop and rendering pipeline.

Features:
- main.py entry point
- Settings/configuration system
- Camera system
- Level management
- Game state management
- Basic drawing pipeline

Components:
- Camera
- Level
- GameState
- Main Draw System

## Milestone 2 - Player Foundation (Completed)

Goals:
- Create controllable player character.

Features:
- Player movement
- Basic animations/state handling
- Collision foundation
- Weapon integration framework

Components:
- Player
- Weapon
- Input System
- Gameplay System

## Milestone 3 - Level Gameplay Systems (Completed)

Goals:
- Support stage progression and gameplay flow.

Features:
- Continue system
- Score manager
- Stage clear manager
- Gameplay state transitions

Components:
- ContinueSystem
- ScoreManager
- StageClearManager

## Milestone 4 - Enemy and Combat Foundation (Partially Completed)

Goals:
- Establish beat-em-up combat architecture.

Features:
- Enemy framework
- Damage handling
- Object interaction support
- Breakable objects

Components:
- Enemy entities
- BreakableObject
- Combat framework

## Current Focus - Mustapha Move Set Analysis

Reference Character: Mustapha Cairo

Verified move categories:
- Walk
- Run
- Jump
- Running attack
- Jump attack
- Combo attacks
- Grab attacks
- Throw attacks
- Special attacks
- Item usage

Decision:
Implement movement and attacks in the same order players naturally learn them.

## Milestone 5 - Core Player Actions (Next)

Goals:
- Make character feel like classic arcade beat-em-up.

Features:
1. Running
2. Running attack
3. Jump
4. Jump attack

Required Components:
- State machine updates
- Animation states
- Attack hitboxes
- Air state handling
- Landing transitions

## Milestone 6 - Advanced Mobility

Goals:
- Improve player control and arcade feel.

Candidate Features:
- Dash
- Back step
- Flip back
- Air kick
- Directional jump control
- Recovery animations

## Milestone 7 - Full Combat System

Goals:
- Recreate arcade combat depth.

Features:
- 3-hit combo
- Combo finisher
- Running combo
- Air attacks
- Grab system
- Throw system
- Knockdown system
- Invincibility frames

## Milestone 8 - Enemies and AI

Goals:
- Create engaging beat-em-up encounters.

Features:
- Enemy state machine
- Chase behavior
- Attack behavior
- Group coordination
- Hit reactions
- Death handling

## Milestone 9 - Items and Environment

Goals:
- Add arcade gameplay variety.

Features:
- Health items
- Weapons
- Pick up / drop
- Breakable objects
- Environmental interaction

## Milestone 10 - Stage Progression

Goals:
- Playable end-to-end game loop.

Features:
- Multiple stages
- Wave spawning
- Stage transitions
- Boss fights
- Victory conditions

## Milestone 11 - Polish

Goals:
- Improve feel and presentation.

Features:
- Sound effects
- Music
- Screen shake
- Particle effects
- Better animations
- HUD improvements